PROJECT PLAN

Pigeon Pairing & Performance Tracker

A digital breeding and performance record system for competitive pigeon racing

Prepared for: Gerard Koopman

Prepared by: Osinavhe Akhigbe, Silvio Ariclenes António Feio, Rodrigo de Araújo Castanheira, Caleb Gaïtou, NHL Stenden University of Applied Sciences, Emmen

Course: Project Year 2

Date: 04/09/2026

Version: 1.1

# 1. Introduction

## 1.1 Background

Gerard Koopman runs a pigeon racing operation. He records his birds, breeding pairs, and youngsters in Compuclub (Compustam), and sends youngsters abroad to compete in One Loft Races tracked via oneloftrace.live. These two systems are not connected: pigeon and pedigree data lives in Compuclub, while race results for birds sent abroad live on OneLoftRace. As the number of birds and pairings grows, it has become difficult to determine which breeding pair consistently produces strong-performing, fertile offspring, because the data needed to judge that is split across two separate platforms with no link between them.

## 1.2 Problem Statement

There is currently no reliable way to track which breeding pairs produce high-performing younglings, because pigeon/pedigree data (Compuclub) and race results (OneLoftRace) are held in two separate, unconnected systems. This makes it difficult to combine performance and fertility data into a single view per breeding pair, and to make informed breeding decisions from one season to the next.

## 1.3 Project Goal

To design and deliver a working prototype (scope to be confirmed after the requirements phase, including confirming data access with the client) of a website that brings together pigeon/pair/youngster data from Compuclub and race results from OneLoftRace for birds sent abroad, and produces a pair ranking based on youngster race performance, fertility, and related breeding metrics.

## 1.4 Objectives

- Gather and document client requirements through direct consultation, including confirming what data-access method is available for Compuclub and OneLoftRace.

- Design a data model connecting birds, pairings, offspring, and race results across both source systems.

- Define a pair ranking methodology combining youngster race performance and fertility (and other agreed factors).

- Deliver a working prototype within the 8-week timeframe using Scrum.

- Provide the client with a usable, demonstrable increment at the end of each sprint.

- Produce documentation suitable for both the client and course assessment.

# 2. Project Scope

## 2.1 In Scope

- Import/sync of bird, pair, and youngster data from Compuclub (method dependent on data access confirmed with client — see Section 2.4).

- Import/sync of race results from OneLoftRace for youngsters sent abroad.

- A combined data model linking birds → pairs → offspring → race results across both sources.

- A pair ranking system based on youngster race performance, fertility, and other agreed breeding metrics.

- Basic reporting/dashboard: viewing ranked pairs and drilling into a pair's offspring and results.

## 2.2 Out of Scope (for this project)

- Integration with national pigeon federation databases beyond Compuclub and OneLoftRace.

- Mobile native app (unless agreed upon during requirements gathering).

- Migration of all historical paper records (may be addressed as a stretch goal).

- Any automated, unauthorized scraping of Compuclub data (see Section 2.4 constraint).

## 2.3 Assumptions

- The client will be available for at least one review session per sprint.

- Requirements may evolve after the client sees the first working increment.

- The team has access to the necessary development tools and environment.

- The client can obtain or grant the team the access needed to Compuclub and OneLoftRace data (exact method TBD).

## 2.4 Constraints

- Fixed timeframe of 8 weeks, driven by the course schedule.

- Client has no prior digital record-keeping beyond Compuclub, requiring extra care in requirements gathering and onboarding.

- Compuclub's website explicitly prohibits copying, reusing, or automatically collecting its content (including results/standings) without written permission, with unauthorized use subject to legal action. The team must confirm an approved data-access method with the client (official export, API, or written permission) before building any Compuclub integration — automated scraping is not an option unless explicitly authorized in writing by Compuclub.

- OneLoftRace (BENZING platform) publishes results on public pages; an official API or data-sharing agreement should still be confirmed before building automated, frequent data collection against it.

# 3. Methodology: Scrum

This project will be delivered using the Scrum framework, adapted for an 8-week, group-based, university project with an external client acting as Product Owner in spirit.

## 3.1 Roles

| Role | Responsibility |
| --- | --- |
| Product Owner | Client, represented in planning by the team; prioritizes requirements and reviews increments. |
| Scrum Master | Osinavhe Akhigbe — facilitates ceremonies, removes blockers, tracks sprint progress. |
| Development Team | Osinavhe Akhigbe, Silvio Ariclenes António Feio, Rodrigo de Araújo Castanheira, Caleb Gaïtou — design, build, and test the system. |

Backlog priority when the client is unavailable: Since the client cannot act as Product Owner in the day-to-day Scrum sense, the Scrum Master (Osinavhe Akhigbe) holds final say on backlog prioritization between client reviews, based on the client's most recently stated priorities. This avoids priority decisions defaulting informally to whoever raises a point first in team discussions. Any prioritization made this way is confirmed with the client at the next sprint review.

## 3.2 Ceremonies

- Sprint Planning — at the start of each sprint, to select and commit to backlog items.

- Daily Stand-up — short check-in (in person or written) on progress and blockers.

- Sprint Review — demo the working increment, ideally to the client.

- Sprint Retrospective — reflect on process and identify improvements for the next sprint.

## 3.3 Definition of Done

- Code is written, tested, and free of known critical bugs.

- Features have been reviewed by at least one other team member.

- Feature matches the accepted user story / acceptance criteria.

- Documentation is updated to reflect the change.

# 4. Timeline (8 Weeks / 4 Sprints)

The project is divided into four 2-week sprints, preceded by a short set-up period.

| Week | Sprint | Focus |
| --- | --- | --- |
| 1-2 | Sprint 0 (Setup) | Client requirements meeting, confirm data-access method for Compuclub and OneLoftRace, backlog creation, tech stack decision, environment setup, initial data model sketch. |
| 3-4 | Sprint 1 | Compuclub integration: import/sync of bird, pair, and youngster data via the confirmed access method; basic CRUD/viewing; first client review. |
| 5-6 | Sprint 2 | OneLoftRace integration: import race results for youngsters sent abroad; link results back to birds and parent pairs; second client review. |
| 7-8 | Sprint 3 | Pair ranking algorithm (performance + fertility) and reporting dashboard showing ranked pairs; third client review. |
| 9 | Sprint 4 (Buffer & Close) | Bug fixing, polish, final client demo, documentation and report finalization. |

# 5. Initial Product Backlog (Epics)

- Compuclub data integration: birds, pairs, and youngsters (method TBD — export/API/manual import, pending confirmed access)

- OneLoftRace data integration: race results for youngsters sent abroad

- Combined data model: linking birds → pairs → offspring → race results across both sources

- Pair ranking algorithm: based on youngster race performance, fertility, and other agreed metrics

- Reporting/dashboard: ranked pairs list, drill-down into a pair's offspring and results

- User access (single vs. multi-user, if relevant)

- Historical data import (stretch goal)

Note: This backlog will be refined into specific user stories with acceptance criteria after the first client requirements meeting.

# 6. Team Organization & Communication

## 6.1 Team Members & Roles

- Rodrigo de Araújo Castanheira — Scrum Master

- Osinavhe Akhigbe — Developer

- Silvio Ariclenes António Feio — Developer

- Caleb Gaïtou — Developer

Note: specific role specializations (e.g. front end, backend, database, QA, documentation) to be agreed internally and added here once finalized.

## 6.2 Communication Plan

- Internal team communication: WhatsApp / Teams.

- Task and backlog tracking: GitHub Projects / Jira.

- Client communication: email / Zoom, with a review meeting scheduled at the end of each sprint.

- Version control: GitHub repository, with a clear branching strategy (feature branches merged via pull request).

# 7. Risk Management

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Client unavailable during a sprint review | Medium | Schedule reviews well in advance; prepare async demo (video/screenshots) as a backup. |
| Requirements shift significantly after first demo | Medium | Use Scrum's iterative structure to absorb change between sprints rather than treating scope as fixed. |
| Data migration from paper records takes longer than expected | Medium | Treat migration as a stretch goal, not part of the core deliverable. |
| Team member unavailability | Low | Crosstrain on key components; keep documentation up to date. |
| Fixed 8-week deadline is tight for full scope | Medium | Prioritize backlog ruthlessly; core pairing/offspring tracking must ship before reporting features. |
| No authorized way to access Compuclub data (their terms prohibit automated collection without written permission) | High | Confirm with client whether he has official export/API access; if not, request written permission from Compuclub or fall back to manual/periodic export by the client. Do not scrape Compuclub without explicit written authorization. |
| No official API for OneLoftRace | Medium | Check for an official API or data-sharing option before building automated collection; keep request frequency reasonable and cache results if only public pages are available. |

# 8. Deliverables

- Working software prototype (final increment at end of Sprint 4).

- Product backlog and sprint backlogs (maintained throughout).

- Burndown chart(s) per sprint.

- Sprint review and retrospective notes.

- Final project report / documentation for course submission.

- Short user guide for the client.

# 9. Success Criteria

- Bird, pair, and youngster data from Compuclub is visible in the system via an authorized access method.

- Race results from OneLoftRace are linked to the correct bird and parent pair.

- The client can view a ranked list of breeding pairs based on youngsters’ performance and fertility.

- The system is demonstrated working, live, at the final sprint review.

- The project is delivered within the 8-week timeframe using documented Scrum practices.